## Slide 1: 7-Eleven Cloud Migration – Case Study

## Slide 2: Single Slider View
Purpose
Cognizant Internal Circulation
Audience
Senior Management, BU repository, SGO & SPG Teams

## Slide 3: Digital transformation by migrating Large and complex on-premise workload to Azure Cloud
Cognizant did a proactive assessment and was selected to do the Migration over incumbent
Provide agility to digital business by 85% faster provisioning
Program Back Ground
35% reduction in TCO
Operational cost savings of nearly $5M within 2 years
Readiness to next level Cloud Computing
Shift from IaaS to PaaS and SaaS
Micro services and containerization enablement
Out Come Delivered
Existing Data Centers and Way ahead:
Current Data centers in Omaha, Cypress Water and Allen
Client Objective - Remove Omaha and Allen. And move to Azure (primarily) and to Cypress Water (Azure Stack – Private Cloud)
7-Eleven’s one of the key strategic initiatives in 2018-2020 was to significantly reduce the Data center footprint and move to the cloud (Data Center migration to Azure) in order to meet achieve their digital transformation goals and significantly reduce the hosting spend with a vision of:
Reduce year on year operational and maintenance cost
Reduce spend on OS upgrades in bits and pieces for application stability
Achieve faster infrastructure provisioning
Digital Enablement through DevOps, Micro services and containerization
Infinite capacity at a Click through Infrastructure automation
Software Defined Infrastructure through Auto infrastructure upgrades
Operational Excellence through Automated System recovery
Seamless migration of the Data Centers
13 Biz SLAs and no impact on any one
All major lines of business migrated successfully with minimum to 0 disruptions
Notes: RAJAN

## Slide 4: Detailed Case Study
Purpose
Cognizant Internal Circulation
Audience
Senior Management, BU repository, SGO & SPG Teams

## Slide 5: Client Over view, Program Objective and Success delivered
World’s largest convenience Store chain
15 Countries
69,000 Stores
$4.61 B USD
revenue
11,800 Stores in North America
(US & Canada)
In 2018, 7-Eleven .started its modernization Journey with Movement to Azure Cloud
Client Over view
Program Background
Existing Data Centers and Way ahead:
Current Data centers in Omaha, Cypress Water and Allen
Client Objective - Remove Omaha and Allen. Move to Azure (primarily) and to Cypress Water (Azure Stack – Private Cloud)
Outcome delivered
7-Eleven’s one of the key strategic initiatives in 2018-2020 was to significantly reduce the Data center footprint and move to the cloud (Data Center migration to Azure) in order to meet achieve their digital transformation goals and significantly reduce the hosting spend (OpEx and CapEx).

## Slide 6: Initiation, Scope, Technology and Delivery
Scope of Migration
Migration Approach
This involves migration of multiple technologies (.Net, Java, C/Unix, Perl, Cobol, Sharepoint/O365), multiple databases (SQL, Oracle and Access) and multiple platforms (Windows, UNIX and Linux) and many COTS products to Azure, leveraging latest Azure offerings like Azure stack, managed instance and other solutions.
Tech Stack
How we started
Delivery Tenants
Proactive proposition

## Slide 7: Challenges, Overcoming and Way forwards
Heavily customized and interlinked applications constraining the release schedule and hybrid model planning
Multi-cloud environment in interdependent application and database suite
Tightly Coupled System
Minimal downtime for application/COTS releases
Continual on-going developments in all the areas giving minimal code freeze time
High Availability and Continuous Change
Delivery Challenges
Multiple Proof of Concepts
Innovative approaches
Overcoming those By
Multiple leadership changes
Budget cuts
Strategy changes
Organizational
One of the most critical releases by setting up virtual war rooms with nearly 80 participants and deploying nearly 52 applications together in just 4 and ½ hours window
Unprecedented
Covid-19
Robust run book for release resiliency
Grouped migration wave planning
Dev and Ops work for one goal
Well handled intersystem dependencies
Multiple load testing
Multiple Mock migrations
Minimal down time planning

## Slide 8: What we achieved..
Quality Of Service
Current Status
Helping 7-Eleven
Helped 7-Eleven to adapt to the right strategy in many occasions through executing multiple POCs
Since all critical applications could not go live due to multiple project Dependency, TEST servers were made available in Azure to optimize Infra Cost
To mitigate budget constraint a High Risk and High Critical Big Bang release was managed with utmost complexity of team collaboration under Covid-19 situation
0% Biz SLA impact
1 – 3% Post shipment defects
Just 2 rollback and immediate comeback with a successful release
0 customer escalation in multi-year journey
Major lines of business migrated successfully with minimum to 0 disruptions :
  Store facing and store development
  Asset Protection and Planning
  Accounting and Financial operations
  Store Order Management
  Gasoline
  Merchandising and Logistics
  Configuration and Release Management
  8900 stores
  3000+ end points / interfaces
  1000 servers decommission from current data centers
Benefit To 7-Eleven
  PTD CP
  T&E
46.3%
0.2%
  Offshoring
75%
  ELT%
14%
Delivery
0%
Effort Over Run
Post Shipment Defect
1 - 3%
90%
Successful Milestone Completion
0%
Customer Escalations
Year on year operational & maintenance cost reduction
Reduce unnecessary spend on OS upgrades in bits and pieces to attain application stability
Reduce the threat of security vulnerabilities
Business Resiliency
Digital Enablement
Infinite capacity at a Click
Software Defined Infrastructure
Operational Excellence

## Slide 9: Voice of Customer
I want to take this moment and recognize an outstanding performance provided by Cognizant team this year on the cloud migration project. Overall, the Cognizant team has done a remarkable job in pulling all the stops in getting the applications to the cloud. I want to appreciate not only their technical expertise but the leadership and professionalism they have demonstrated that is expected from a consulting vendor. Team Cognizant has gone above and beyond in fulfilling the migration requirements to keep the timeline moving. In a few cases even it was clearly outside their SOW.
Things like
Ability to add more applications to the timeline than previously anticipated
Ability to move applications (and corresponding expertise) around to fit the business needs
Ability to staff ad-hoc resources at no charge to alleviate the pressure from the staffed team
Empowering offshore teams to pick up additional responsibilities during business validation meetings
Pro-actively identifying architecture gaps in server topology as well as network to avoid potential disasters
I want to extend my sincere thanks to all the cloud migration and the supporting Cognizant resources for being very open, and optimistic about the tasks at hand. I want to also thank them for continuously demonstrating almost all the leadership principles handed down by 7-eleven corporate. I am very fortunate and honored to have great individuals from Cognizant as part of the cloud migration team. I can summarize some of the highlights of their achievements
…………………..
Not a single failed migration
Imitate remediation of post-deployment issues with zero interruptions
Zero rollbacks
Innovation of grouped migrations (due to tightly coupled system)
Multiple Proof of Concepts (side projects to prove out a theory)
- Sanjay Date : Sr. Program Manager, Infrastructure and Operations
I wish to thank the entire cognizant team for diligently staying on top of the project for nearly 2 years and finally getting all NON-Oracle apps to Azure successfully.
Overall Highlights:
A massive rollout with minimum disruptions
Multi-year engagements with several schedule and delivery adjustments due to technical, business and financial constraints
Multiple business SLAs involved with virtually no impact on a single one
Several applications had sub components making them very complex not just lift and shift type operations
Extensive testing with all supported browsers to test for latency, user login, access privilege issues
Seamless rollout within the planned time and flawless execution
- Sanjay Date : Sr. Program Manager, Infrastructure and Operations
The Cloud Migration project was probably one of the longest, most complicated projects I’ve been party to. Ups & downs, lefts & rights … massive changes during the project (multiple leadership changes, budget cuts, strategy changes, Covid-19, etc.)
It takes quite a team and leadership to persevere through this and come out with a successful migration, with very minimal disruption or issues.
Kudos to the Cognizant team & Sanjay for making this happen!
- Troy Washburn : Director, Infrastructure and Operations

## Slide 10: Client Facing Case Study
Purpose
Cognizant Internal Circulation
Audience
Prospects, Clients and Cognizant Internal

## Slide 11: Digital transformation - Migrating Large and Complex on-premise workload to Azure
About
the Project
About
the Client
World’s largest convenience Store chain . Spans across 15 Countries with 69,000 Stores. 11,800 stores in North
America.
Start the Digital transformation by migrating 1,000+ servers, 123 applications across 2 large data centers to
Azure Cloud
7-Eleven’s one of the key strategic initiatives in 2018-2020 was to significantly reduce the Data center footprint and move to the cloud (Data Center migration to Azure) in order to meet achieve their digital transformation goals and significantly reduce the hosting spend (OpEx and CapEx).
Existing Data Centers and Way ahead:
Current Data centers in Omaha, Cypress Water and Allen
Client Objective - Remove Omaha and Alen . And move to Azure (primarily) and to OCI and Cypress Water (Azure Stack – Private Cloud)
  Use of MAP, vROPS, Turbonimics and VRNI for assessing the landscape
  Minimal Down Time Deployment and grouped migration wave planning
  Automation introduced at all possible places to ensure optimal time in migration
  Infrastructure Optimization to provide cost efficiency wherever applicable
  Multiple POCs to guide 7-Eleven to adopt to the right approach
  Build and Implemented a strategy that ensured 7-Eleven uses the full power of Cloud in the business
  Robust run book for release resilience
  Virtual War rooms with nearly 80 participants (Onsite-offshore) to manage a very critical release of multiple complex service lines Big Bang
35% reduction in TCO
Operational Cost Savings of $5M within 2 years
Readiness to next level Cloud Computing ..Shift from IaaS to PaaS and SaaS and Micro services enablement
Provide agility to digital business by 85% faster provisioning
Business Need
Cognizant’s
Approach
Business
Outcome
Project Duration:
Total 2 years - Currently
1.75 year into engagement
Peak Team Size:
30
Budget:
$ 6 M (2 years)
Fixed Bid
Geography:
United States
Tools & Technology:
Migration of multiple technologies (.NET, Java, C/Unix, Perl, Cobol, SharePoint/O365),
Multiple databases (SQL, Oracle and Access) ,
Multiple platforms (Windows, UNIX and Linux) ,
Many COTS products to Azure, leveraging latest Azure offerings like PaaS, Azure stack, managed instance and other solutions

## Slide 12
Thank You